Problem-Solution Fit Framework

Implementation of Client Script And UI Policy	Page 1 of 2

Validation & Action Plan

IMPLEMENTATION & TESTING PLAN

PHASE /

CATEGORY

TECHNICAL REQUIREMENT

VALIDATION EXPERIMENT /

METHOD

SUCCESS METRIC

UI Policy

Execution

Set mandatory/visible states

based on Category selection.

Unit testing across all Incident

categories in Development

Instance.

% correct conditional

100

fi

eld visibility.

Client Script

Validation

Format-check phone numbers

and email

fi

elds on entry.

Regex evaluation on

onChange

and

onSubmit

triggers.

Invalid input blocked

with user-friendly alert

message.

User

Acceptance

(

UAT

)

End-user testing for Service

Portal catalog items.

UAT session with ITSM team

members.

Sign-off with zero high-

severity open issues.

Technical Considerations & Guardrails

Next Steps & Sprint Timeline

PROJECT NOTES & IMPLEMENTATION SUMMARY

This document outlines the problem-solution alignment for implementing ServiceNow Client Scripts and UI

Policies by Amarender Katkam. By leveraging client-side automation, the solution ensures high data integrity,

improved user satisfaction, and reduced operational friction across ITSM processes.

UI Policy Priority:

Use UI Policies over Client

Scripts whenever possible for standard

fi

eld

manipulations.

•

Script E

ffi

ciency:

Avoid synchronous

g_scratchpad

or

GlideRecord

in Client

Scripts to maintain browser performance.

•

Global Execution:

Isolate script execution per view

to prevent unintended side effects on admin

forms.

•

Sprint 1:

Finalize UI Policy condition mapping and

create Client Scripts in Dev.

•

Sprint 2:

Conduct peer code reviews and

migration via Update Sets to Test instance.

•

Sprint 3:

Execute UAT and deploy Update Sets to

Production instance.

•

IMPLEMENTATION & TESTING PLAN

PHASE /

CATEGORY

TECHNICAL REQUIREMENT

VALIDATION EXPERIMENT /

METHOD

SUCCESS METRIC

UI Policy

Execution

Set mandatory/visible states

based on Category selection.

Unit testing across all Incident

categories in Development

Instance.

% correct conditional

100

fi

eld visibility.

Client Script

Validation

Format-check phone numbers

and email

fi

elds on entry.

Regex evaluation on

onChange

and

onSubmit

triggers.

Invalid input blocked

with user-friendly alert

message.

User

Acceptance

(

UAT

)

End-user testing for Service

Portal catalog items.

UAT session with ITSM team

members.

Sign-off with zero high-

severity open issues.

Technical Considerations & Guardrails

Next Steps & Sprint Timeline

PROJECT NOTES & IMPLEMENTATION SUMMARY

This document outlines the problem-solution alignment for implementing ServiceNow Client Scripts and UI

Policies by Amarender Katkam. By leveraging client-side automation, the solution ensures high data integrity,

improved user satisfaction, and reduced operational friction across ITSM processes.

UI Policy Priority:

Use UI Policies over Client

Scripts whenever possible for standard

fi

eld

manipulations.

•

Script E

ffi

ciency:

Avoid synchronous

g_scratchpad

or

GlideRecord

in Client

Scripts to maintain browser performance.

•

Global Execution:

Isolate script execution per view

to prevent unintended side effects on admin

forms.

•

Sprint 1:

Finalize UI Policy condition mapping and

create Client Scripts in Dev.

•

Sprint 2:

Conduct peer code reviews and

migration via Update Sets to Test instance.

•

Sprint 3:

Execute UAT and deploy Update Sets to

Production instance.

•

Implementation of Client Script And UI Policy	Page 2 of 2